**3**

|  | CSCE 482 Capstone  Section 939  Spring 2025 |
| --- | --- |

| **Document Type** | Team Report |
| --- | --- |
| **Authors** | [Sanjay Sugumar](mailto:sanjaysugumar20@gmail.com)  [David Rodriguez Sanchez](mailto:david.rodriguez24@tamu.edu)  [Henry Chibib](mailto:hchibib@tamu.edu)  [Jacob Miller](mailto:jpmill25@tamu.edu) |
| **Reviewed By** | [Philip Ritchey](mailto:pcr@tamu.edu)  [Tolga Yildiz](mailto:tolgayildiz@tamu.edu) |

**MealSwipe: Team Weekly Report (Week )**

| **Status Report** |
| --- |

| **Current Status** |
| --- |

1. What did the team work on this past week?

| **Task** | **Task Lead** | **Status** | **Notes** |
| --- | --- | --- | --- |
| Favorites page | [Henry Chibib](mailto:hchibib@tamu.edu) | Completed | Add restaurant info |
| Trashed page | [Henry Chibib](mailto:hchibib@tamu.edu) | Completed | Add restaurant info |
| Added changes to poster | [Jacob Miller](mailto:jpmill25@tamu.edu) | Completed |  |
| Added toggle to switch from miles to kilometers | [Jacob Miller](mailto:jpmill25@tamu.edu) | Completed | Pull request to dev branch made |
| Redesigned Front end, added background, unified color scheme | [Sanjay Sugumar](mailto:sanjaysugumar20@tamu.edu) | Completed | Complete Overhaul |
| Implemented Expanded Modal | [Sanjay Sugumar](mailto:sanjaysugumar20@tamu.edu) | Completed |  |
| Added Opening hours and reviews to restaurants | [Sanjay Sugumar](mailto:sanjaysugumar20@tamu.edu) | Completed |  |
| Implemented single delete from trashed/favorites page | [Sanjay Sugumar](mailto:sanjaysugumar20@tamu.edu) | Completed |  |
| Redesigned Favorites and Trashed pages | [Sanjay Sugumar](mailto:sanjaysugumar20@tamu.edu) | Completed |  |
| Added App background and logo elements | [Sanjay Sugumar](mailto:sanjaysugumar20@tamu.edu) | Completed |  |
| Implemented filtering by types and redesigned filter component | [Sanjay Sugumar](mailto:sanjaysugumar20@tamu.edu) | Completed |  |
| Implemented confirmation modals on delete functions | [Sanjay Sugumar](mailto:sanjaysugumar20@tamu.edu) | Completed |  |
| Implemented a loader animation | [Sanjay Sugumar](mailto:sanjaysugumar20@tamu.edu) | Completed |  |
| Implemented a carousel to display reviews with option to view more | [Sanjay Sugumar](mailto:sanjaysugumar20@tamu.edu) | Completed |  |
| Validated inputs for restaurants and fixed critical bugs | [Sanjay Sugumar](mailto:sanjaysugumar20@tamu.edu) | Completed |  |
| Updated header styling and images | [David Rodriguez Sanchez](mailto:david.rodriguez24@tamu.edu) | Completed |  |
| Updated navigation animation and styling | [David Rodriguez Sanchez](mailto:david.rodriguez24@tamu.edu) | Completed |  |
| Updated deployment and inclusion of essential environmental information. | [David Rodriguez Sanchez](mailto:david.rodriguez24@tamu.edu) | Completed |  |
| Ensured deployment is coherent to the latest version of MealSwipe | [David Rodriguez Sanchez](mailto:david.rodriguez24@tamu.edu) | Completed |  |
| Modified DB schemas to include the address of all restaurants for caching. | [David Rodriguez Sanchez](mailto:david.rodriguez24@tamu.edu) | Completed |  |
| Fixed multiple, multiple minor bugs. | [David Rodriguez Sanchez](mailto:david.rodriguez24@tamu.edu) | Completed |  |

1. What feedback has the team received?

| **From Whom** | **Feedback** | **Next Steps** |
| --- | --- | --- |
| Class | Add more images to poster |  |
| Ritchey | Ensure that the most recent version of MealSwipe is deployed. | Every day, a new deployment will be run. |
|  |  |  |

1. Are any resources needed? If so, what?

No resources needed so far! Just trying to finish everything else.

| **Plans for Next Week** |
| --- |

What are your plans for this next week?

| **Task** | **Task Lead** | **Notes** |
| --- | --- | --- |
| Make app look more visually appealing | [Sanjay Sugumar](mailto:sanjaysugumar20@tamu.edu) |  |
| Fix Bugs on Frontend | [Sanjay Sugumar](mailto:sanjaysugumar20@tamu.edu) |  |
| Implement Frontend Testing | [Sanjay Sugumar](mailto:sanjaysugumar20@tamu.edu)  [Henry Chibib](mailto:hchibib@tamu.edu)  [Jacob Miller](mailto:jpmill25@tamu.edu) |  |
| Conduct User studies | All |  |
| Fix backend bugs | [David Rodriguez Sanchez](mailto:david.rodriguez24@tamu.edu) |  |
| Final Deployment | [David Rodriguez Sanchez](mailto:david.rodriguez24@tamu.edu) |  |
| Create image add-in function | [David Rodriguez Sanchez](mailto:david.rodriguez24@tamu.edu) |  |
|  |  |  |
|  |  |  |
|  |  |  |